Delta Document

Mackenzie Power
Haotian Ma
RyanTetland
William Revell
Mitchel Kovacs

Requirements
Our group ended up meeting nearly everyone of our requirements, as we were able to complete a working game with both humans and AI. Unfortunately we were not able to connect our game to the robot librarian, this means that instead of downloading robots from the librarian we were forced to create custom robots with custom AI built into our game.

Design Changes
First and foremost we did not account for the translation of the Forth code from JSON files in our design document. Due to this we ended up adding both the interpretor as well as the word translator classes. Also neither the RobotStats nor the StatsTracker were implemented into the final design, instead each robot individually get track of their current statistics in the match. Within each robot class two more attributes were added to allow a mailbox for each teammate. Added the OverallGamePanel to make organization easier and allow for the creation of all the panels on the game board allowing them to be correctly displayed.

Bugs
Despite our game being finished there are still several bugs that come up from time to time. First within the wordTranslator strings that do not already exist in the dictionary are not always correctly ignored and dealt with and can cause the program to go into an infinite loop in certain cases. Also for the game to correctly update the robots healthLeft during an AIs turn the gameBoard must be clicked on this is also the same for when an AI wins the game. When running an AI simulation the red scout never takes its first turn and the user must manually end the turn for every AI robot. When the current player kills themselves the game sometimes restarts the round despite them being dead and throws a noSuchElement exception. If a game it played multiple times without teams being chosen, when the default robot team is selected as a team later on, more default robots are still created.