Delta Document

Mackenzie Power
Haotian Ma
RyanTetland
William Revell
Mitchel Kovacs

Requirements
Our group ended up meeting nearly every one of our requirements, as we were able to complete a working game with both humans and AI. Unfortunately we were not able to connect our game to the robot librarian, this means that instead of downloading robots from the librarian we were forced to create custom robots with custom AI built into our game.

Design Changes
First and foremost we did not account for the translation of the Forth code from JSON files in our design document. Due to this we ended up adding both the interpreter as well as the word translator classes. Also neither the RobotStats nor the StatsTracker were implemented into the final design, instead each robot individually keeps track of their current statistics in the match. Within each robot class two more attributes were added to allow a mailbox for each teammate. We added the OverallGamePanel to make organization easier and allow for the creation of all the panels on the game board allowing them to be correctly displayed.

Changes to Architecture
Overall, there were relatively few changes made to the standard Model-View-Controller architecture employed in this program. We have added an OverallGamePanel to put the gamePanel and gameController together in a more nicely formatted way. We also used the gamePanel class as a secondary controller class at times which violated the standard architecture. This was done to more directly and efficiently access and alter the state of the game. We decided that this was the right way to do it, even though it violated our architecture, because it is not as efficient as interacting through the controller. The controller does not need to know about this interaction. As mentioned previously, the WordTranslator and Interpreter are in their own packages even though technically they should be added to the model classes. Both classes follow the rules of only ever interacting with the controller and other model classes.

Bugs
Despite our game being finished there are still several bugs that come up from time to time. First within the WordTranslator, strings that do not already exist in the dictionary are not always correctly ignored and dealt with and can cause the program to go into an infinite loop in certain cases. Also for the game to correctly update the robots healthLeft during an AIs turn the gameBoard must be clicked on this is also the same for when an AI wins the game. When running an AI simulation the red scout never takes its first turn and the user must manually end the turn for every AI robot. When the current player kills themselves, the game sometimes restarts the round despite them being dead and throws a noSuchElement exception. If a game is played multiple times without teams being chosen, when the default robot team is selected as a team later on, more default robots are still created.